# WEBSITE & DIGITAL SYSTEM DEVELOPMENT PROPOSAL

# Website Design & Core Features

| Scope of Work | Timeframe |
| --- | --- |
| Website design & layout | 3–7 days |
| 5–15 pages development | 3–10 days |
| Mobile responsiveness | 2–4 days |
| Contact form integration | 1–2 days |
| Basic SEO setup | 1–2 days |
| Performance optimization | 1–3 days |
| Domain setup guidance | 1 day |
| Hosting setup guidance | 1–2 days |

Estimated Duration: 1–2 weeks

# AI & Intelligent Features

| Scope of Work | Timeframe |
| --- | --- |
| AI chatbot | 5–10 days |
| AI agent | 2–4 weeks |
| Intelligent data processing | 2–4 weeks |
| Personalized AI experience | 2–3 weeks |

Estimated Duration: 1.5–3 months

# System Development & Integration

| Scope of Work | Timeframe |
| --- | --- |
| Cloud database integration | 3–5 days |
| User authentication system | 3–5 days |
| API integration | 2–5 days |
| Scalable architecture | 2–4 weeks |

Estimated Duration:

# E-commerce System

| Scope of Work | Timeframe |
| --- | --- |
| Full implementation | 4–8 weeks |
| Product listings | 3–5 days |
| Shopping cart & checkout | 5–7 days |
| Order management | 5–7 days |
| Payment integration | 3–5 days |
| Customer accounts | 3–5 days |
| Analytics & reporting | 5–7 days |
| Inventory management | 5–10 days |

Estimated Duration: 1.5–2.5 months

# Pricing Packages

Basic Package: 395,000 RWF (1–2 weeks)

Intermediate Package: 1,315,000 RWF (3–6 weeks)

Advanced Package: 4,685,000 RWF (3–6 months)